Criterion B: Record of tasks

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task number | Planned action | Planned outcome | Time estimated | Target completion date | Criterion |
| 1 | Interview with Client | Understanding of problem | 5-10 min | 10/22/18 | A |
| 2 | Scenario and Rationale Draft | Have a couple things down | 30 min | 10/26/18 | A |
| 3 | Success Criteria | Have several success criteria | 30 min | 10/29/18 | A |
| 4 | Flowcharts | Basic flowcharts that describe program | 1 hour | 11/2/18 | B |
| 5 | Circuit Components | Have a list of materials needed for device | 30 min | 11/5/18 | B |
| 6 | Circuit Diagram | Represent the wiring of the device | 1 hour | 11/9/18 | B |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |